Chapter 11: Project Selection (DCF) (FPM2ed p.134)

1. Numeric Models

2. Payback Period

3. Return on Investment (ROI)

4. Discounted Cash Flow (DCF)

5. Net Present Value (NPV)

6. Internal Rate of Return (IRR)

7. Net Present Value (NPV) Using Variable Interest Rates

8. Cost Breakeven Analysis

The following questions have been designed to test your knowledge of the chapter and prompt discussion. Please note that each question could have one or more correct answers.

11.1: Which two of the following are Financial Models? (FPM2ed p.135)

a. Payback period.

b. Feasibility study.

c. Return of investment (ROI).

d. Critical path method.

11.1 Answer: A and C are correct. B and D are incorrect.

11.2: Which one of the following refers to the Payback Period? (FPM2ed p.135)

a. The payback period is the time to repay the loan.

b. The payback period considers the time value of money.

c. The payback period considers the sunk costs.

d. The payback period considers discount factors.

11.2 Answer: A is correct. B, C and D are incorrect.

11.3: Which one of the following outlines the Payback model advantages? (FPM2ed p.135)

a. The advantage of the payback model is that it is easy to use.

b. The advantage of the payback model is that it considers the time value of money.

c. The advantage of the payback model is that it considers sunk costs.

d. The advantage of the payback model is that it uses available cash flow data.

11.3 Answer: A is correct. B, C and D are incorrect.

11.4: Which three of the following outline the disadvantages of using the Payback Period? (FPM2ed p.136)

a. The disadvantage of using the payback period is that it does not consider the time value of money.

b. The disadvantage of using the payback period is that it is difficult to use.

c. The disadvantage of using the payback period is that It is not suitable for long term projects.

d. The disadvantage of using the payback period is that the figures are based only on cash flow.

11.4 Answer: A, C and D are correct. B is incorrect as the payback period is considered easy to use.

11.5: Which one of the following outlines the advantages of Return on Investment (ROI)? (FPM2ed p.137)

a. The ROI calculates the time value of money.

b. The ROI uses the cash flow over the whole project period.

c. The ROI selects the project with the earliest payback period.

d. The ROI only considers the fixed costs.

11.5 Answer: B is correct. A, C and D are incorrect.

11.6: Which two of the following outline the disadvantage of Return on Investment (ROI)? (FPM2ed p.137)

a. The ROI technique has to use the CPM technique.

b. The ROI technique has to consider the cash flow over the complete project period.

c. The ROI technique has to average out the profit over successive years.

d. The ROI technique has to discount the cash flow.

11.6 Answer: B and C are correct. A and D are incorrect.

11.7: Which two of the following relate to DCF? (FPM2ed p.138)

a. DCF considers the time value of money.

b. DCF considers the earned value.

c. DCF considers the sunk costs.

d. DCF enables the Project Manager to compare projects with different cash flows.

11.7 Answer: A and D are correct. B and C are incorrect.

11.8: If you were offered $115 one year from now and the inflation and interest rate

was 15%, working backwards, what would its value be today? (FPM2ed p.138)

a. $100

b. $95

c. $105

d. $110

11.8 Answer: A is correct.

11.9: Which one of the following relates to IRR? (FPM2ed p.141)

a. The IRR considers the sunk costs.

b. The IRR is the reverse of compound interest.

c. The IRR averages the return on investment.

d. The IRR is the value of the discount factor when the NPV is zero.

11.9 Answer: D is correct. A, B and C are incorrect.

11.10: Which one of the following explains the Breakeven Technique? (FPM2ed p.137)

a. The breakeven technique is the reverse of compound interest.

b. The breakeven technique only considers fixed costs.

c. The breakeven point identifies the payback period.

d. The breakeven point occurs before the payback period.

11.10 Answer: C is correct. A, B and D are incorrect.